EDUTHREE → SYLLABUSSTACK

COMPLETE MIGRATION PIPELINE

Architecture Gap Analysis & Implementation Blueprint

Prepared for: Shashwat  |  Date: March 24, 2026  |  Version 1.0

This document provides a micro-detailed, expert-level analysis of every EduThree subsystem,
identifies what SyllabusStack already has, and prescribes the exact additions needed
to achieve full functional parity.

# 1. EXECUTIVE SUMMARY

EduThree is an employer-faculty-student marketplace platform with 144 unique resource nodes and 195 data-flow edges. SyllabusStack is a learning-first platform with 533 unique resource nodes and 747 edges. The two systems share a common origin at syllabus upload but diverge radically after parsing.

Core finding: SyllabusStack already possesses approximately 85% of the post-syllabus-parse capabilities that EduThree offers, but is missing the entire B2B employer marketplace layer, the real-time project-generation pipeline, the demand-signal aggregation engine, and the multi-role realtime channel architecture. These represent the remaining 15% but constitute the most architecturally complex components.

| Metric | EduThree | SyllabusStack | Gap |
| --- | --- | --- | --- |
| Unique Resource Nodes | ~144 | ~533 | SyllabusStack has more nodes overall |
| Data-Flow Edges | ~195 | ~747 | SyllabusStack 3.8x more connections |
| Supabase Edge Functions | ~15 | ~65+ | SyllabusStack far exceeds |
| External APIs (Apollo, Lightcast, Adzuna) | 12+ integrations | 5 (partial overlap) | 7+ API integrations missing |
| Realtime Channels | 12 channels | 3 channels | 9 realtime channels missing |
| Role Types (RBAC) | 5 (admin, faculty, employer, student, public) | 4 (admin, instructor, student, employer-partial) | Employer role needs full build-out |
| Project Generation Pipeline | Full atomic pipeline | Capstone generation only | Enterprise project pipeline missing |
| Demand Signal Engine | Full (Apollo+Adzuna+Lightcast+Firecrawl) | None | Entire subsystem missing |

# 2. SHARED FOUNDATION — What Already Exists

Both platforms share a Supabase-on-Postgres backend with identical patterns for auth, storage, and edge functions. The following subsystems have functional equivalence and require zero or minimal modification.

## 2.1 Syllabus Upload & Parse Pipeline

Both systems implement the identical flow: User uploads PDF → Supabase Storage (syllabi bucket) → Edge Function parse-syllabus / parse-syllabus-document → Course Profile / Course record creation. SyllabusStack actually has a more advanced version with a multi-stage pipeline (analyze-syllabus → extract-learning-objectives → curriculum-reasoning-agent → generate-assessment-questions).

EduThree: supabase_storage_syllabi → supabase_functions_parse-syllabus → supabase_course_profiles

SyllabusStack: supabase_storage_syllabi → supabase_functions_parse-syllabus-document → supabase_functions_analyze-syllabus → supabase_courses + supabase_learning_objectives + supabase_modules

Status: COMPLETE in SyllabusStack. SyllabusStack’s pipeline is actually richer.

## 2.2 Authentication & Session Management

Both use Supabase Auth with getUser, getSession, sign-in/sign-up flows. SyllabusStack additionally supports Persona-based identity verification (supabase_functions_identity-verification-status, supabase_functions_initiate-identity-verification, supabase_database_identity_verifications) which EduThree does not have.

Status: COMPLETE. SyllabusStack exceeds EduThree.

## 2.3 User Profiles & Role Management

Both have profiles tables, user_roles tables, has_role RPC, admin_assign_role / admin_remove_role RPCs. SyllabusStack adds role_audit_log and instructor_verifications which EduThree lacks.

Status: COMPLETE. SyllabusStack exceeds EduThree.

## 2.4 Company Discovery (Partial)

Both platforms call supabase_functions_discover-companies and maintain company_profiles and project_forms tables. The difference is in depth: EduThree enriches companies via Apollo Organization Enrichment, Knowledge Graph, Google Places, Address Validation, and News APIs. SyllabusStack calls discover-companies but does not have the full enrichment chain.

Status: PARTIAL. Discovery function exists; enrichment pipeline missing.

## 2.5 Location Detection

Both use detect-location edge function, Nominatim/OSM geocoding, and Google Maps geocoding. SyllabusStack additionally has University domain lookup via Hipolabs API.

Status: COMPLETE. SyllabusStack exceeds EduThree.

## 2.6 Firecrawl Web Scraping

Both integrate Firecrawl for scraping. EduThree uses firecrawl-scrape and firecrawl-career-pages. SyllabusStack has firecrawl-scrape + firecrawl-search-courses + direct API calls.

Status: PARTIAL. Career-page-specific scraping logic missing.

## 2.7 Email Delivery

Both use Resend API (https://api.resend.com/emails) for transactional email. SyllabusStack has digest email support in addition.

Status: COMPLETE.

# 3. THE GAP — What EduThree Has That SyllabusStack Does Not

This section catalogs every EduThree subsystem that has no equivalent in SyllabusStack. These are the components that must be built.

## 3.1 Enterprise Project Generation Pipeline

This is EduThree’s crown jewel — an atomic, queue-driven pipeline that generates real employer-aligned projects for students.

### 3.1.1 Components to Build

| EduThree Component | Type | Purpose | Priority |
| --- | --- | --- | --- |
| project_generation_queue | Postgres Table | Queue of pending project-generation jobs with status tracking | P0 — Critical |
| generation_runs | Postgres Table | Metadata for each generation run (timestamps, status, error logs) | P0 — Critical |
| generate-projects (Edge Function) | Supabase Edge Fn | Orchestrator: reads queue, calls Gemini/Lovable AI, writes projects atomically | P0 — Critical |
| run-single-project-generation | Supabase Edge Fn | Executes a single project generation from queue item | P0 — Critical |
| create_project_atomic (RPC) | Postgres RPC | Atomic transaction: inserts project + metadata + forms in one call | P0 — Critical |
| admin-regenerate-projects | Supabase Edge Fn | Admin endpoint to force-regenerate projects for a course | P1 — High |
| project_metadata | Postgres Table | Extended project metadata (tags, difficulty, company alignment scores) | P0 — Critical |
| project_forms | Postgres Table | Structured project submission forms linked to projects | P0 — Critical |
| projects | Postgres Table | Core projects table with full schema (title, description, skills, company_id, course_id, status) | P0 — Critical |
| cleanup_orphaned_projects (RPC) | Postgres RPC | Maintenance: removes projects with no valid parent | P2 — Medium |

### 3.1.2 Data Flow to Implement

course_profiles → project_generation_queue (enqueue) → generate-projects (dequeue) → [Gemini AI + Company Profile + Course Skills] → create_project_atomic → projects + project_metadata + project_forms → generation_runs (log) → Realtime broadcast to instructor channel

## 3.2 Demand Signal Aggregation Engine

EduThree continuously monitors employer hiring signals from multiple sources and aggregates them to inform project generation and skill-gap analysis.

| Component | Type | Purpose | Priority |
| --- | --- | --- | --- |
| demand_signals | Postgres Table | Raw demand signals from all sources | P0 — Critical |
| company_signals | Postgres Table | Per-company aggregated signal scores | P0 — Critical |
| aggregate-demand-signals (Edge Fn) | Supabase Edge Fn | Batch aggregation: reads raw signals, computes company-level scores | P0 — Critical |
| get-live-demand (Edge Fn) | Supabase Edge Fn | Real-time demand lookup for a skill/location pair | P1 — High |
| calculateBatchSignals | Custom HTTP | Orchestrates batch signal computation across all tracked companies | P1 — High |
| Lightcast OAuth + JPA APIs | External APIs | Job posting analytics: totals, rankings, salary distributions | P0 — Critical |
| Adzuna Jobs API | External API | Secondary job market data source for cross-validation | P1 — High |

### 3.2.1 External API Integrations Required

| API | Endpoints | EduThree Usage | Auth Method |
| --- | --- | --- | --- |
| Lightcast (EMSI) | OAuth token, /jpa/totals, /jpa/rankings/company_name, /jpa/distributions/salary, /skills/{id}/related, /extract | Skill extraction from syllabi, job posting analytics, salary data, related skills graph | OAuth2 client_credentials |
| Adzuna | /v1/api/jobs (search + pagination) | Cross-validates Lightcast demand data, provides alternative job listings | API key + app_id |
| Apollo.io | mixed_people/search, organizations/{id}, organizations/enrich, organizations/{id}/job_postings, news_articles/search, mixed_companies/search | Company enrichment, contact discovery, job posting extraction, news monitoring | API key header |

## 3.3 Employer Marketplace & B2B Layer

EduThree has a complete employer-facing portal that does not exist in SyllabusStack. This is the second-largest gap.

| Component | Type | Purpose | Priority |
| --- | --- | --- | --- |
| employer_interest_submissions | Postgres Table | Employer interest form submissions (lead capture) | P0 — Critical |
| partnership_proposals | REST Endpoint | Faculty-employer partnership proposal creation | P1 — High |
| project_applications | Postgres Table | Student applications to employer-sponsored projects | P0 — Critical |
| job_matches | Postgres Table | AI-computed matches between students and employer job openings | P0 — Critical |
| job-matcher (Edge Function) | Supabase Edge Fn | Computes skill-based match scores between student profiles and jobs | P0 — Critical |
| sync-project-match (Edge Fn) | Supabase Edge Fn | Syncs project completion data to employer match records | P1 — High |
| send-faculty-approval-email | Supabase Edge Fn | Notifies faculty when employer projects need approval | P1 — High |
| rate-student-performance | Supabase Edge Fn | Employer rates student work on completed projects | P1 — High |
| verified_competencies | Postgres Table | Employer-verified skill attestations for students | P0 — Critical |
| portfolio-export | Supabase Edge Fn | Generates exportable student portfolio PDF | P2 — Medium |
| project_feedback_analytics | Postgres Table | Aggregated feedback analytics per project/course | P2 — Medium |
| dashboard_analytics | Postgres Table | Cross-role analytics dashboard data | P2 — Medium |

## 3.4 Realtime Channel Architecture

EduThree operates 12 distinct Supabase Realtime channels for live updates across all roles. SyllabusStack has only 3 (batch_jobs, lecture-slides, lecture_slides). The following 9 channels must be added:

| Realtime Channel | Purpose | Subscribers | Priority |
| --- | --- | --- | --- |
| instructor-{userid} | Live updates for instructor: new projects, student applications, generation status | Faculty dashboard | P0 |
| employer-{companyid} | Employer portal: new matches, student applications, project status changes | Employer dashboard | P0 |
| student-{studentid} | Student portal: new project assignments, match notifications, competency awards | Student dashboard | P0 |
| generation_runs | Real-time generation pipeline status updates | Admin + Faculty dashboards | P0 |
| course_profiles | Course profile changes broadcast to all dashboards | All roles with course access | P1 |
| project_generation_queue | Queue status changes (pending/processing/complete/failed) | Admin dashboard | P1 |
| projects | Project CRUD events (new, updated, archived) | Faculty + Employer dashboards | P1 |
| project_applications | Application status changes (submitted/reviewed/accepted/rejected) | Student + Faculty + Employer | P1 |
| projects-realtime-faculty | Faculty-specific project channel with cleanup on unmount | Faculty project views | P2 |

## 3.5 AI/ML Infrastructure Differences

EduThree relies on Gemini (via GCP Generative Language API) and a Lovable AI gateway. SyllabusStack uses a broader AI stack (OpenRouter, Gemini 2.0/2.5/3.0, OpenAI-compatible endpoints, GCP TTS, GCP Vision). The specific gaps are:

| EduThree AI Component | SyllabusStack Equivalent | Gap Action |
| --- | --- | --- |
| Lovable AI Gateway (chat/completions) | OpenRouter + Gemini direct | Route through existing OpenRouter; no new infra needed |
| Gemini 2.0 Flash Exp (content generation) | Gemini 2.0 Flash + 2.5 Flash + 3.0 Flash Preview | Already covered by SyllabusStack’s newer models |
| Gemini Text Embedding 004 | Not present | ADD: embedding endpoint for skill-vector similarity in job matching |
| Gemini Batch Embeddings | Vertex AI Batch Prediction (more powerful) | Adapt existing Vertex batch infra for embeddings |
| Lovable API Key (env var) | N/A | Not needed; replace with OpenRouter key |
| Gemini Web Search Enrichment | Firecrawl + Jina + DuckDuckGo | Already exceeded by SyllabusStack multi-source search |

## 3.6 Lightcast Skill Taxonomy Integration

EduThree deeply integrates the Lightcast (EMSI) skill taxonomy for NLP-based skill extraction and related-skill graph traversal. SyllabusStack has none of this.

| Component | Purpose | Priority |
| --- | --- | --- |
| Lightcast /extract endpoint | NLP extraction of skills from syllabus text, job descriptions, student work | P0 — Critical |
| Lightcast /skills/{id}/related | Graph traversal: given a skill, find related skills with confidence scores | P0 — Critical |
| Lightcast OAuth token flow | Client credentials OAuth2 flow to obtain access tokens | P0 — Critical |
| Skill embedding vectors | Vector representations for cosine-similarity matching | P1 — High |

## 3.7 Google Cloud Enrichment Services

EduThree uses several Google Cloud services for company/location enrichment that SyllabusStack does not:

| Service | EduThree Usage | SyllabusStack Status |
| --- | --- | --- |
| Google Knowledge Graph Search | Company entity resolution and disambiguation | MISSING — must add |
| Google Places (Nearby Search) | Discover employer offices near university | MISSING — must add |
| Google Places (Place Details) | Rich company location data (address, hours, ratings) | MISSING — must add |
| Google Address Validation | Validate employer mailing addresses | MISSING — must add |
| Google Maps Geocoding | Already present in both | EXISTS — no action |

# 4. IMPLEMENTATION PIPELINE — Phased Build Plan

The migration is organized into 6 phases, each building on the previous. Total estimated effort: 14–18 weeks with a 2-person engineering team.

## PHASE 1: Database Schema & Core Tables (Weeks 1–2)

Goal: Establish all missing Postgres tables, RPCs, and indexes without touching application code.

### SQL Migrations to Create:

- projects table — id, title, description, course_id, company_id, skills_required (jsonb), difficulty_level, status (enum: draft/active/completed/archived), created_at, updated_at

- project_generation_queue — id, course_id, company_id, status (enum: pending/processing/completed/failed), priority, created_at, started_at, completed_at, error_message

- generation_runs — id, queue_item_id, run_type, status, ai_model_used, tokens_consumed, duration_ms, output_summary (jsonb), created_at

- project_metadata — id, project_id (FK), tags (text[]), difficulty_score, company_alignment_score, skill_coverage_score, created_at

- project_applications — id, project_id, student_id, status (enum: submitted/reviewed/accepted/rejected), cover_letter, submitted_at, reviewed_at

- job_matches — id, student_id, job_posting_id, company_id, match_score, skill_overlap (jsonb), matched_at

- demand_signals — id, skill_id, location, source (enum: lightcast/adzuna/apollo/firecrawl), signal_strength, raw_data (jsonb), captured_at

- company_signals — id, company_id, aggregated_score, hiring_velocity, skill_demand (jsonb), last_updated

- employer_interest_submissions — id, company_name, contact_email, interest_type, message, created_at

- verified_competencies — id, student_id, skill_name, verifier_type (enum: employer/faculty/assessment), verifier_id, evidence_url, verified_at

- partnership_proposals — id, faculty_id, company_id, proposal_text, status, created_at

- project_feedback_analytics — id, project_id, avg_rating, completion_rate, employer_satisfaction, computed_at

- dashboard_analytics — id, role, metric_key, metric_value, period, computed_at

### RPCs to Create:

- create_project_atomic(p_course_id, p_company_id, p_title, p_description, p_skills, p_metadata) — single transaction inserting into projects + project_metadata + project_forms

- cleanup_orphaned_projects() — deletes projects where course or company no longer exists

- cleanup_expired_cache() — already exists in SyllabusStack, verify compatibility

### RLS Policies:

Every new table needs Row Level Security policies matching EduThree’s multi-role model: students see their own data + public projects; faculty see their course’s projects; employers see projects linked to their company; admins see everything.

## PHASE 2: External API Integration Layer (Weeks 3–5)

Goal: Build all external API client modules as standalone, testable services before wiring them into edge functions.

### Lightcast (EMSI) Integration:

- Create lib/lightcast-client.ts — OAuth2 token management (auto-refresh), skill extraction, related skills, JPA endpoints (totals, rankings, salary distributions)

- Implement token caching with TTL (Lightcast tokens expire after 1 hour)

- Build skill extraction pipeline: syllabus text → /extract → normalized skill IDs → /skills/{id}/related → skill graph

### Apollo.io Integration:

- Create lib/apollo-client.ts — companies search, organization enrichment, organization detail, job postings, people search, news articles

- Implement rate limiting (Apollo has strict rate limits per API tier)

- Build company enrichment pipeline: discover-companies → Apollo org enrich → Apollo job postings → Apollo news → company_profiles + company_signals

### Adzuna Integration:

- Create lib/adzuna-client.ts — job search with pagination, location filtering, skill-based queries

- Cross-reference Adzuna results with Lightcast demand signals for validation

### Google Cloud Services:

- Create lib/google-enrichment.ts — Knowledge Graph entity search, Places Nearby, Place Details, Address Validation

- Wire into company enrichment pipeline: after Apollo enrichment, validate/enhance with Google data

### Gemini Embeddings:

Add text-embedding-004 endpoint integration for computing skill vectors. These are used in job matching (cosine similarity between student skill profile and job requirements). Can reuse SyllabusStack’s existing Vertex AI auth infrastructure.

## PHASE 3: Edge Functions — Core Business Logic (Weeks 5–8)

Goal: Implement all missing Supabase Edge Functions that power EduThree’s core workflows.

| Edge Function | Logic | Dependencies | Week |
| --- | --- | --- | --- |
| generate-projects | Dequeues from project_generation_queue, calls Gemini with course skills + company profile + demand signals, creates project via create_project_atomic RPC, updates generation_runs | Lightcast client, Gemini API, company_profiles, course_profiles | 5–6 |
| run-single-project-generation | Processes exactly one queue item. Called by generate-projects for parallelism. Handles retries and error logging. | generate-projects parent, create_project_atomic RPC | 5–6 |
| aggregate-demand-signals | Reads demand_signals table, groups by company + skill, computes weighted scores, writes to company_signals. Runs on CRON. | demand_signals table, company_signals table | 6 |
| get-live-demand | Given a skill name + location, queries Lightcast JPA in real-time, returns current demand score + salary range | Lightcast client (JPA endpoints) | 6 |
| job-matcher | Computes match scores: loads student verified_skills + verified_competencies, loads job requirements from Apollo/Adzuna, uses embedding cosine similarity + skill overlap, writes to job_matches | Gemini embeddings, verified_skills, Apollo job data | 7 |
| sync-project-match | After project completion, syncs competency data to job_matches and verified_competencies tables | projects, verified_competencies, job_matches | 7 |
| send-faculty-approval-email | Triggered when employer submits project proposal. Sends email to course instructor via Resend with approval link. | Resend API, course_profiles, profiles | 7 |
| rate-student-performance | Employer rates student work. Updates project_applications, creates verified_competencies records, triggers portfolio recalculation. | project_applications, verified_competencies | 8 |
| admin-regenerate-projects | Admin-only endpoint. Clears existing projects for a course, re-enqueues in project_generation_queue. | project_generation_queue, projects | 8 |
| portfolio-export | Generates a PDF of student’s verified skills, completed projects, employer ratings. Uses existing PDF skill from SyllabusStack. | verified_competencies, projects, project_feedback_analytics | 8 |

## PHASE 4: Realtime Channels & Frontend Wiring (Weeks 8–11)

Goal: Implement all 9 missing Supabase Realtime channels and wire them into the frontend.

### Channel Implementation Pattern:

Each channel follows the same pattern in SyllabusStack’s React frontend:

1. Create a custom hook (useRealtimeChannel) that subscribes on mount and unsubscribes on unmount.

2. The hook listens for INSERT, UPDATE, DELETE events on specific tables filtered by role-specific conditions.

3. On event, invalidate relevant TanStack Query caches to trigger re-render.

### Channels to Implement:

| Channel Name | Table(s) Watched | Filter Condition | Cache Keys to Invalidate |
| --- | --- | --- | --- |
| instructor-{userId} | projects, project_applications, generation_runs, project_generation_queue | course_id IN (instructor’s courses) | projects, applications, generation-status |
| employer-{companyId} | projects, project_applications, job_matches, employer_interest_submissions | company_id = companyId | employer-projects, matches, applications |
| student-{studentId} | project_applications, job_matches, verified_competencies | student_id = studentId | my-applications, my-matches, my-skills |
| generation_runs | generation_runs | none (admin-only) | generation-runs |
| course_profiles | course_profiles | none (broadcast) | course-profiles |
| project_generation_queue | project_generation_queue | none (admin-only) | generation-queue |
| projects | projects | none (broadcast) | projects |
| project_applications | project_applications | none (broadcast) | applications |
| projects-realtime-faculty | projects | course_id IN (faculty courses) | faculty-projects |

### Frontend Components to Add:

Instructor Dashboard: project generation status panel, student application review, demand signal indicators.

Employer Portal: company profile editor, project proposal form, student match browser, performance rating interface.

Student Dashboard: available projects browser, application tracker, competency badge display, portfolio preview.

Admin Panel: generation queue monitor, demand signal health, system-wide analytics.

## PHASE 5: Demand Signal Pipeline & CRON Jobs (Weeks 11–14)

Goal: Implement the background data-collection and aggregation pipelines that feed the project generation engine.

### CRON Schedule:

| Job | Frequency | Logic |
| --- | --- | --- |
| Lightcast Demand Sync | Daily 2:00 AM UTC | For each tracked skill: call Lightcast JPA /totals and /rankings. Write to demand_signals. Update company_signals via aggregate-demand-signals. |
| Apollo Company Refresh | Weekly Sunday 3:00 AM UTC | For each company_profile with stale data: re-enrich via Apollo. Pull fresh job postings. Update company_signals. |
| Adzuna Cross-Validation | Daily 4:00 AM UTC | For top-50 in-demand skills: query Adzuna, compare with Lightcast totals. Flag discrepancies in demand_signals. |
| Firecrawl Career Pages | Weekly Monday 1:00 AM UTC | For each tracked company: scrape career page URL via Firecrawl. Extract new job postings. Write to demand_signals. |
| Project Queue Processor | Every 5 minutes | Check project_generation_queue for status=pending items. Process up to 10 in parallel via run-single-project-generation. |
| Cleanup Orphaned Projects | Daily 5:00 AM UTC | Call cleanup_orphaned_projects RPC. Log results to dashboard_analytics. |
| Aggregate Demand Signals | Daily 6:00 AM UTC | Call aggregate-demand-signals edge function. Refreshes all company_signals rows. |

## PHASE 6: Testing, Migration & Cutover (Weeks 14–18)

Goal: End-to-end testing, data migration from EduThree if applicable, and production cutover.

### Testing Strategy:

Unit tests for every external API client (Lightcast, Apollo, Adzuna, Google Cloud) with recorded HTTP fixtures.

Integration tests for every edge function using Supabase local dev (supabase start + supabase functions serve).

E2E tests for critical user flows: syllabus upload → project generation → student application → employer review → competency verification.

Load testing the project generation queue with 100+ concurrent course profiles.

Realtime channel testing with simulated multi-role concurrent sessions.

### Data Migration (if importing EduThree data):

Export EduThree’s company_profiles, projects, demand_signals, job_matches via pg_dump with --data-only.

Transform schema differences (column renames, enum value mapping).

Import into SyllabusStack’s new tables via psql \copy.

Verify referential integrity. Run cleanup_orphaned_projects.

# 5. RISK MATRIX

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Lightcast API rate limits hit during peak syllabus season | Medium | High | Implement aggressive caching (24h TTL for skill data), queue-based batch processing, exponential backoff |
| Apollo.io API tier limits exceeded | High | Medium | Cache enriched company data for 7 days. Batch enrichment requests. Implement fallback to Google Places/KG. |
| Gemini API latency spikes during project generation | Medium | High | Implement timeout + retry with circuit breaker. Queue ensures no data loss. Use generation_runs for audit trail. |
| Realtime channel scaling under concurrent users | Low | High | Supabase Realtime scales horizontally. Use channel-level filters (not client-side) to reduce broadcast volume. |
| Schema migration breaks existing SyllabusStack features | Low | Critical | All new tables are additive (no ALTER on existing tables). Use feature flags for new functionality. |

# 6. FINAL ARCHITECTURE: SyllabusStack + EduThree Unified

After completing all 6 phases, the unified SyllabusStack will have the following data flow from syllabus upload through to employer marketplace:

## 6.1 The Unified Pipeline (Start to Finish)

STAGE 1 — SYLLABUS INGESTION (Existing): User uploads PDF → Supabase Storage (syllabi bucket) → parse-syllabus-document → analyze-syllabus → courses + modules + learning_objectives

STAGE 2 — SKILL EXTRACTION (New): Syllabus text → Lightcast /extract → normalized skill IDs → Lightcast /skills/{id}/related → skill graph stored in skill_relationships

STAGE 3 — DEMAND SIGNAL COLLECTION (New): CRON: Lightcast JPA + Adzuna + Apollo → demand_signals → aggregate-demand-signals → company_signals

STAGE 4 — COMPANY ENRICHMENT (New): discover-companies → Apollo enrich + job postings + news → Google KG + Places → company_profiles (enriched)

STAGE 5 — PROJECT GENERATION (New): course skills + company_profiles + demand_signals → project_generation_queue → generate-projects (Gemini AI) → create_project_atomic → projects + project_metadata + project_forms → Realtime broadcast

STAGE 6 — MATCHING & APPLICATIONS (New): Student skill profile + project requirements → job-matcher (embedding similarity) → job_matches → Student applies → project_applications → Faculty approves → Employer reviews

STAGE 7 — VERIFICATION & PORTFOLIO (New): Project completion → rate-student-performance → verified_competencies → sync-project-match → portfolio-export → Student employability profile

STAGE 8 — LEARNING DELIVERY (Existing): In parallel with Stages 5–7, SyllabusStack’s existing curriculum engine runs: teaching_units → lecture_slides → assessments → micro-checks → skills_assessment → gap_analyses → recommendations → career_matches

END OF DOCUMENT — Full pipeline specification complete.
All referenced components map directly to nodes in the provided .mmd architecture diagrams.